MARVAL-AI-PROJECT

AI-Powered Teaching Assistant

Project Planning & Architecture Document

# 1. Executive Summary

The Marval-AI-Project is a personalized, AI-powered teaching assistant designed to serve internal company learning and onboarding needs. Leveraging modern LLM infrastructure, Retrieval-Augmented Generation (RAG), and a responsive web frontend, the assistant will answer employee questions in real time, surface relevant knowledge, and deliver personalized learning recommendations — all integrated with existing company systems.

Built on the technical foundation already proven at Reality AI Lab (5,000+ student queries automated, 40% reduction in response time), this project will accelerate knowledge sharing and reduce the burden of repetitive training tasks across teams.

# 2. Key Objectives

- Develop a user-friendly chat interface for seamless interaction with the AI assistant

- Integrate with existing company knowledge bases, wikis, and documentation systems

- Implement NLP/LLM capabilities to understand and respond to user queries effectively

- Build a feedback mechanism to continuously improve assistant accuracy over time

- Ensure the system is scalable, secure, and adaptable for future enhancements

# 3. Expected Outcomes

- A fully functional AI teaching assistant prototype ready for internal deployment

- Improved employee engagement with learning materials and onboarding flows

- Reduced time spent on repetitive training tasks by an estimated 30-40%

- A solid AI foundation reusable for future company-wide AI-driven tooling

# 4. Recommended Tech Stack

## 4.1 Frontend

| Layer | Technology | Rationale |
| --- | --- | --- |
| UI Framework | Next.js 14 (App Router) | SSR, file-based routing, API routes built-in |
| Component Library | React + shadcn/ui | Accessible, unstyled components, fully customizable |
| Styling | Tailwind CSS | Utility-first, rapid prototyping, consistent design system |
| State Management | Zustand or React Query | Lightweight state + server state caching |
| Auth | NextAuth.js | SSO/OAuth support for enterprise login |

## 4.2 Backend & AI Pipeline

| Layer | Technology | Rationale |
| --- | --- | --- |
| API Layer | FastAPI (Python) | High-performance async, native Python AI ecosystem |
| LLM Orchestration | LangChain + LlamaIndex | Proven RAG workflows, document chunking, agent chains |
| LLM Provider | OpenAI GPT-4o | Best-in-class reasoning; swappable for cost optimization |
| Embeddings | OpenAI text-embedding-3-small | High quality, low cost, 1536 dimensions |
| Vector Store | Redis Vector Search | Low latency, proven at scale (per prior experience) |
| Knowledge Graph | Neo4j (optional v2) | Relationship-aware retrieval for complex org knowledge |

## 4.3 Infrastructure & DevOps

| Layer | Technology | Rationale |
| --- | --- | --- |
| Hosting | Vercel (frontend) + AWS/GCP (backend) | Zero-config deploys, global CDN, managed containers |
| Database | PostgreSQL (Supabase) | User data, conversation history, feedback logs |
| CI/CD | GitHub Actions | Automated testing, linting, and deploy pipelines |
| Monitoring | LangSmith + Sentry | LLM trace observability + error tracking |
| Containerization | Docker + Docker Compose | Reproducible environments, easy local dev |

# 5. System Architecture

## 5.1 High-Level Flow

The system follows a RAG (Retrieval-Augmented Generation) pipeline pattern:

User Query  →  Query Classification  →  Semantic Retrieval (Redis Vector)  →  Context Assembly  →  LLM Generation  →  Response + Citations

## 5.2 Core Components

Query Classification Layer

Incoming queries are classified into categories (onboarding, technical, policy, HR, etc.) using a lightweight classifier. This routes queries to the most relevant knowledge shard for faster, more accurate retrieval.

Knowledge Ingestion Pipeline

Company documents (PDFs, Notion pages, Confluence wikis, Slack exports) are chunked, embedded, and stored in Redis Vector Search. Incremental sync keeps the index up to date as knowledge bases evolve.

RAG Chain

Built with LangChain's LCEL (LangChain Expression Language) and LlamaIndex's query engines. The chain retrieves top-k relevant chunks, assembles a structured prompt with context, and generates a grounded response with source citations.

Feedback Loop

Every response surfaces a thumbs up/down and optional comment. Feedback is logged to PostgreSQL and reviewed weekly. Low-confidence or downvoted queries are flagged for human review and used to fine-tune retrieval thresholds.

Interactive Learning Modules

Beyond Q&A, the assistant supports guided learning flows: structured onboarding checklists, skill assessments, and personalized content recommendations based on a user's role, team, and learning history.

# 6. Project Folder Structure

marval-ai-project/
├── apps/
│   ├── web/                  # Next.js frontend
│   │   ├── app/              # App Router pages
│   │   ├── components/       # UI components
│   │   └── lib/              # API clients, hooks
│   └── api/                  # FastAPI backend
│       ├── routers/          # Endpoint modules
│       ├── services/         # AI pipeline services
│       │   ├── rag/          # RAG chain logic
│       │   ├── ingestion/    # Document processing
│       │   └── feedback/     # Feedback service
│       └── models/           # Pydantic schemas
├── packages/
│   └── shared/               # Shared types & utils
├── infra/
│   ├── docker-compose.yml
│   └── terraform/            # Cloud infra (IaC)
├── docs/                     # Architecture & API docs
├── scripts/                  # Ingestion & utility scripts
└── .github/workflows/        # CI/CD pipelines

# 7. Phased Roadmap

| Phase | Timeline | Deliverables | Status |
| --- | --- | --- | --- |
| Phase 1 | Weeks 1–3 | Project scaffold, auth, basic chat UI, RAG proof-of-concept | 🔵 Planning |
| Phase 2 | Weeks 4–7 | Knowledge ingestion pipeline, full RAG chain, feedback logging | ⬜ Not started |
| Phase 3 | Weeks 8–10 | Learning modules, skill recommendations, admin dashboard | ⬜ Not started |
| Phase 4 | Weeks 11–13 | Integration with company systems, SSO, performance testing | ⬜ Not started |
| Phase 5 | Week 14+ | Pilot rollout, feedback analysis, v1 production release | ⬜ Not started |

# 8. NLP & AI Capabilities

## 8.1 Natural Language Understanding

- Intent classification for routing queries to the right knowledge shard

- Entity extraction for company-specific terminology and acronyms

- Context-aware multi-turn conversation with memory window

- Confidence scoring with graceful fallback to human escalation

## 8.2 Retrieval & Generation

- Hybrid search: dense vector retrieval + BM25 keyword fallback

- Re-ranking with cross-encoder models for precision boost

- Grounded responses with inline citations to source documents

- Hallucination mitigation via constrained prompting and retrieval filtering

## 8.3 Personalization

- Role-based content filtering (e.g., engineering vs. HR vs. sales content)

- Learning history tracking for personalized skill gap recommendations

- Adaptive response verbosity based on user expertise level

# 9. Scalability & Security

## 9.1 Scalability

- Stateless FastAPI services → horizontal scaling via container orchestration (ECS/GKE)

- Redis Vector Search clusters for distributed embedding storage

- Async ingestion queue (Celery + Redis broker) for non-blocking document processing

- CDN-served static frontend with edge caching for global low-latency access

## 9.2 Security & Compliance

- All LLM API calls proxied server-side — no API keys exposed to client

- Role-based access control (RBAC) on knowledge shards and admin routes

- PII detection and redaction layer before document ingestion

- Audit logging for all query/response pairs with user attribution

- Configurable data retention policies for conversation history

# 10. Feedback & Continuous Improvement

The assistant includes a multi-layered feedback mechanism:

- Implicit signals: click-through on source citations, session length, repeat queries

- Explicit signals: thumbs up/down on every response, optional free-text comments

- Weekly review dashboard for admins to audit flagged responses

- A/B testing framework to compare retrieval strategies and prompt variants

- Monthly retraining cycles: update embeddings and retrieval configs based on feedback data

# 11. Next Steps

- Set up monorepo with Next.js (web) + FastAPI (api) + shared packages

- Scaffold Redis Vector Search + OpenAI embeddings for RAG proof-of-concept

- Build chat UI prototype with streaming responses and source citation display

- Define company knowledge base ingestion scope (Confluence, Notion, PDFs)

- Kickoff meeting with stakeholders to align on Phase 1 scope and timeline

Prepared by the Marval-AI-Project Team  •  Confidential Internal Document